Traffic Simulation - Project Plan

The Plan: Simulate traffic through 4 intersections during theoretical peak hours. Run the data from that simulation through gurobi to see if optimising traffic light sequences can potentially increase traffic flow in these areas.

Phase 1 – The Simulation:

Initial simulation of the traffic along a busy road with 4 intersections. using arrays for roads/lanes to show how busy they are. Each entry in the arrey is 1 car, so 1=car 0=no car. Can then use that to generate a heat map for visuals based on how “full” the arrays are compared to their set maximum (road length).

Needed:

- Data for the numbers of vehicles along each street/road.

- Statistical distributions of the vehicles along the roads, Probabilities of where each will go throughout the peak times.

Future:

- Simulation visuals, mapping agents on top of a simple map.

- Switch to a 6 lane main road model to allow for individual turning lanes – increase complexity but captures larger roads.

- Merge a 3 lane road into 2 (? For fun mostly – creates another bottleneck, push Gurobi even further)

- Allow for right turns – add extra lanes at lights to allow that.

Phase 2 – The Optimisation:

Run the given output from phase 1 through Gurobi to see if we can optimise the traffic light sequences in the area to increase traffic flow.

Needed:

- Sets:

  - Lanes (Left lane, straight lane (Lane 1, Lane 2 – Lane 3 later if possible)).

  - Intersections (Traffic lights – Forward, left turn, right turn (right turn only on some lanes))

- Data – Road congestion for each road/street (from phase 1).

- Variables:

  - Traffic light timers (1 if green, 0 if red) for all sets of traffic lights.

  - How LONG cars have been waiting on each road.

- Objective – Maximise traffic flow across all roads (minimize total wait times)

- Constraints:

  - Max time a light can be red – this should link light timers and how long cars have been waiting variables.

  - Minimum time a light can be green.

  - Lights at same intersection must obey traffic laws, i.e., if north/south lights are green, east/west lights must be red.

  - Flow constraint.

  - Cars in lanes must not exceed max road length

Phase 3 – Validation:

After finding a solution from gurobi (if one was found), run that data back into the initial simulation for comparison.

Python Files:

Traffic_Data – Intersection data, probabilities for vehicles entering which intersection.

Traffic_Simulation – Takes Traffic_Data and runs the simulation using a standard timing sequence, e.g., 30s/30s.

Traffic_Optimisation – Takes Traffic_Data and Traffic_simulation and inputs it into gurobi to find the optimal timers for the traffic lights at each intersection.

Traffic_Comparison – Just a comparison graph to compare the 2 methods.

Gurobi Formulation – Phases

Sets:

- P – phase (INT1_NS, INT1_EW, INT2_NS, INT2_EW, INT3_NS, INT3_EW, INT4_NB1, INT4_NB2, INT4_EB,)

- I – Incompatible phases

Data:

- minp – minimum time a phase can be on

- maxp – maximum time a phase can be on

Variables:

- xp,t-1 if phase p∈P is "on" in time t∈T, 0 if not

- θ- score

Objective:

- maximise:θ

Constraints:

- Incompatible phases cannot be on at the same time:

xpi,t+xpj,t≤1              ∀t∈T, ∀p∈P,∀ i,j∈I

- A phase must be on for at least minp

p∈Pst-minpxp,t≥minp                 ∀t∈T

- A phase cannot be on longer than maxp

p∈Pst-maxpxp,t≤maxp                 ∀t∈T